## Slide 1
Autonomous Multi-cycle Farming in Space
Christopher Millsap , Giampiero Corsbie
Client/ Sponsor: Dr. Philip Chan

## Slide 2: Change of plans due to shutdown
Progress loss & update
  Time lost working on configuring hardware
    Water pump linear actuator was working now hardware is disassembled
    Solenoid valves disassembled
      Before HSDC closed valves worked together to allow water flow
    No moisture sensors due to not having a water tray
    All time debugging axes lost
      Numerous hardware issues found and fixed during
      All axes could move with installed limit switches
        All XYZ movement possible
    Seeding end effector was working and could dispense seed but no video was taken since no one foresaw the HSDC closing
    All components installed and at %90+ operating capacity
    We spent days at HSDC perfecting the hardware operation in anticipation of creating a timelapse video of the farming chamber operating

## Slide 4: Some media of the Hardware:
An older video:
https://www.youtube.com/watch?v=HUDDWKfFF1g
More recent picture of circuits:

## Slide 5: Usable progress
# | Task | Progress
1 | Functional setup of actual actuators and sensors working with system Seeding head on track Light and fan Linear actuator Nema motors Moisture sensor Seeding end-effector | 90%
2 | Working POC of application to configure and manage device | 70%
3 | Working config feature in application | 60%
4 | Metrics for reports | 100%
5 | Testing | 10%

## Slide 6: Functional Setup
All actuators and sensors have been connected to the growth chamber and interfaced with it’s software.
However, due to the shutdown of the HSDC all further development has been halted and the hardware can no longer be used with the growth chamber.

## Slide 7: Metrics for reports
The internal database is completed providing:
System runtimes
Cycle counts
Configurations run
Actuator uptimes
Sensor uptimes
The application can now query these metrics via a database connection.

## Slide 8: Plan for next milestone
# | Task | Christopher | Giampiero
1 | Finished Farming User Station: Editor for config file | 80% | 20%
2 | Finished config library | 20% | 80%
3 | Finished reports | 80% | 20%
 | Live status diagram if we have time? | 80% | 80%
4 | User Manual | 20% | 80%
5 | Poster, ebook page | 50% | 50%
6 | Another hardware demo | 80% | 20%
Notes: Draft poster and ask for comments. Keep on working on it.. Comments on and on...